Scrum meeting #2 summary

04/04-2019

* Started the day off with a summary of last meetings work, with everyone presenting what they had done, where they had problems and what needed to be done
* Kenneth took care of the model, so far he’s had no impediments and until the next Scrum meeting, he will be working on the datamodel
* Jaume and Florin worked as a pair on the server-client part of the program. They finished what they could, but needed a model to continue, so until next meeting, they will finish that up.
* David worked on the view, view-model and the draft of the fxml files. He ran into no problems and until next meeting he will finish the viewmodel and take the feedback of the view into effect
* There are a few things to take into consideration for the work until next meeting. One of them is, that the group will have to work closely together, because the parts needed are interconnected and will need cooperation across the board
* For the next meeting, the group will have finished the program and have it ready for testing, which is what the group will be doing next meeting.